Business Case for FixIt Jo Project

Date: November 2024

Project Name: FixIt Jo - A Mobile Application for Connecting Users with Local Craftsmen Using GPS and AI Chatbot

1.0 Introduction/Background

In Jordan, the home maintenance service sector faces many challenges because there is no unified digital platform that connects customers with qualified technicians. Customers often struggle to find reliable service providers when they need maintenance work done, while skilled technicians have difficulty reaching potential clients and showcasing their skills. This disconnected system leads to wasted time, lack of trust between parties, and missed business opportunities for both customers and technicians.

Our project, FixIt Jo, aims to solve these problems by developing a mobile application that connects customers with local craftsmen in Amman. The application will use GPS technology to help users find nearby technicians and includes an AI-powered chatbot to help customers identify their maintenance issues and get recommendations for the right service provider. By creating a transparent, efficient, and easy-to-use platform, FixIt Jo will change how home maintenance services are requested and delivered in Jordan.

2.0 Business Objective

The main goals of FixIt Jo include:

- To develop a user-friendly mobile application that enables customers to request home maintenance services quickly and efficiently.

- To provide technicians with a reliable platform to manage their profiles, receive service requests, and enhance their professional visibility.

- To enhance accessibility and response time through GPS-based technician location and automated assistance via an integrated chatbot.

3.0 Current Situation and Problem/Opportunity Statement

Right now, customers in Amman who need home maintenance services mostly rely on personal recommendations from friends and family, looking through phone directories, or using informal networks. This traditional approach has several problems:

- There is no central place where customers can compare different technicians based on their skills, ratings from other customers, or whether they are available

- Customers have no way to know upfront what the service will cost or how good the quality will be

- It is difficult to verify if a technician is qualified and reliable before hiring them

- The whole process of finding someone takes a lot of time, and even then there is no guarantee that the technician will be available when needed

- Once a job is done, there is no organized way to track what happened or give feedback about the experience

From the technician's perspective, qualified workers also face challenges in finding customers. Many skilled craftsmen depend only on word-of-mouth recommendations and do not have good ways to show their expertise or build a professional reputation. This means their work opportunities are inconsistent, and many talented people are not working as much as they could be.

The Opportunity: There is a big opportunity in the market to develop a mobile application that solves these problems. More than 75% of people in Jordan now use smartphones, and there is growing demand for digital solutions to everyday problems. FixIt Jo can fill this gap by creating a trusted platform that helps both customers and service providers. The application will modernize the home maintenance sector, improve the quality of services, and help Jordan's traditional service industries become more digital and efficient.

4.0 Critical Assumptions and Constraints

Our Assumptions:

- We assume there are enough customers in Amman who want to use a digital platform to find home maintenance services.

- We believe qualified technicians will be willing to sign up and actively use our platform to receive job requests from customers.

- We assume that users (both customers and technicians) own smartphones and have basic internet access.

- We think the rating and review system will be enough to build trust between customers and technicians and maintain good service quality.

- We expect to complete the project within our planned timeline and budget.

Our Constraints:

- Geographic limitation: For the first version, we will only launch in Amman. Expanding to other cities is not part of this initial phase.

- No payment processing: We will not include online payment features in the first version because it is complex and there are regulatory requirements we need to understand better first.

- Limited budget: Since this is a student project, we need to develop the application using cost-effective solutions and existing technologies wherever possible.

- Time constraint: We must complete the project within six months (26 weeks) to meet our academic requirements and graduation timeline.

- Technology constraints: The system needs to work on standard mobile platforms like Android and iOS, and we will use readily available technologies for the GPS and chatbot features rather than building everything from scratch.

- Security requirements: The platform must keep user data private and secure for both customers and technicians, but it also needs to remain easy to access and user-friendly.

5.0 Analysis of Options and Recommendation

We considered three different approaches for this project:

Option 1: Do nothing

- Keep using traditional methods for connecting customers with technicians

- This option requires no investment

- Problems with this option: We miss the opportunity to improve service quality and efficiency, we do not support the local economy, and the current market gap remains unsolved

Option 2: Partner with an existing international platform

- Work with or customize an existing home services platform that operates in other countries

- This would be faster to launch because the technology already exists and has been tested

- Problems with this option: Licensing fees are very expensive, we would have limited ability to customize it for local needs, these platforms do not understand the Jordanian market well, and we would depend on external companies who might change their terms or pricing

Option 3: Build our own custom mobile application (Our Recommendation)

- Design and develop FixIt Jo specifically for the Jordanian market and local users

- We have full control over what features to include, how the user experience works, and what improvements to make in the future

- This option has lower costs in the long term and we can adapt the platform to meet specific local needs

- It also fulfills our academic project requirements and helps us learn important skills

- Why this is best: We create a solution tailored to our market, it is cost-effective, it can grow as needed, and it addresses the specific needs we identified in our research

Our Recommendation: After analyzing the market, talking with potential users, and assessing what is feasible for our project, we recommend Option 3. Building our own custom application gives us the best combination of reasonable cost, useful functionality, and good fit for our target market. It also allows room for future growth and the ability to customize based on user feedback.

6.0 Preliminary Project Requirements

Our FixIt Jo mobile application will include these main features:

1. User Registration and Login

- Separate registration processes for customers and technicians

- Users create profiles with relevant information like skills, experience, and location

- Secure login system with password recovery in case users forget their passwords

2. Service Request Management

- Customers can choose from organized service categories like plumbing, electrical work, carpentry, heating and air conditioning, etc.

- Customers submit service requests with descriptions and can attach photos of the problem

- Users can track the status of their requests in real-time

- The system sends notifications when there are updates or responses

3. GPS Location Features

- The app uses GPS to find and show nearby technicians who are available

- Customers see a map view with technician locations within a certain distance

- The app shows how far away each technician is and estimates how long it would take them to arrive

4. AI Chatbot Assistant

- An automated chatbot helps customers figure out what kind of maintenance issue they have

- The chatbot recommends which type of service would be appropriate based on the customer's description

- The chatbot is available 24/7 to answer basic questions and provide guidance

5. Ratings and Reviews

- After a service is completed, customers can rate the technician and their work

- Customers can write reviews and detailed feedback about their experience

- Technician profiles show their average rating and history of reviews so future customers can see their track record

6. Technician Profiles

- Technicians create profiles that showcase their skills, experience, and what areas they serve

- Profiles show whether the technician is currently available and information about their pricing

- Technicians can upload a portfolio with photos and descriptions of previous work they have done

7. Communication Features

- Customers and technicians can send direct messages to each other through the app

- They can clarify details about what work needs to be done before committing to a job

- The system keeps a history of communications for future reference

8. Security and Privacy

- All data is stored and transmitted securely

- User authentication and authorization to prevent unauthorized access

- Users have privacy controls for their personal information

9. Admin Panel (if time permits)

- System monitoring and management tools

- Verification and approval process for new users

- Content moderation and quality control features

7.0 Budget Estimate and Financial Analysis

Development Costs:

Since this is an academic project, we do not have salaries for the development team, but we still need to account for tools, services, and resources:

| What We Need | Description | Cost (JOD) |
| --- | --- | --- |
| Development Team | Student team working for 6 months | 0 (academic project) |
| Faculty Supervision | Guidance from our supervisors | 0 (university support) |
| Cloud Hosting | Server and database hosting for 6 months | 500 |
| GPS Services | Google Maps API for location features | 300 |
| AI Chatbot | Dialogflow or similar platform | 200 |
| Development Tools | Software and tools for building the app | 400 |
| Design Resources | UI/UX design software and materials | 200 |
| Testing | Devices and tools for testing | 300 |
| Documentation | Printing and materials for project reports | 100 |
| Total Cost |  | 2,000 JOD |

If this becomes a real business, yearly operating costs would be:

| Expense | Cost per Year (JOD) |
| --- | --- |
| Hosting and servers | 2,400 |
| GPS and AI services | 1,800 |
| Updates and maintenance | 3,000 |
| Customer support | 2,400 |
| Marketing | 2,400 |
| Total per Year | 12,000 JOD |

How the app could make money:

- Commission: Take 10% from each completed service transaction

- Premium features: Charge technicians 25 JOD per month to have their profiles featured prominently

- Advertising: Show relevant ads in the app

Estimated Income (First Year):

If we assume:

- 100 technicians actively using the platform

- Each technician gets about 10 jobs per month on average

- Average job costs 30 JOD

- We take 10% commission

- 20% of technicians pay for premium features

Then monthly income would be:

- From commissions: 100 technicians × 10 jobs × 30 JOD × 10% = 3,000 JOD per month

- From subscriptions: 20 technicians × 25 JOD = 500 JOD per month

- Total per month: 3,500 JOD

- Total per year: 42,000 JOD

Three-Year Financial Projection:

| Year | Income (JOD) | Expenses (JOD) | Profit (JOD) | Total Profit (JOD) |
| --- | --- | --- | --- | --- |
| Start | 0 | 2,000 | -2,000 | -2,000 |
| Year 1 | 42,000 | 12,000 | 30,000 | 28,000 |
| Year 2 | 65,000 | 12,000 | 53,000 | 81,000 |
| Year 3 | 90,000 | 12,000 | 78,000 | 159,000 |

Financial Summary:

- The project would pay back its initial investment in less than one month after launching

- Return on investment over 3 years would be extremely high (7,850%)

- Net present value (calculating money's value over time with 10% discount rate) would be 126,500 JOD

Important Note: Since this is primarily an academic project, our main goal is learning and creating a working proof of concept. However, these financial projections show that if we wanted to turn this into a real business after graduation, it would be financially viable and profitable.

8.0 Schedule Estimate

Our project timeline is 26 weeks, running from November 2024 through May 2025. We have divided the work into these phases:

| Phase | How Long | What We Will Complete |
| --- | --- | --- |
| Project Planning | 4 weeks | Project plan, requirements document |
| Research | 11 weeks | Literature review, surveys with users, feasibility study |
| Analysis | 2 weeks | Analyzing requirements, creating detailed specifications |
| Design | 3 weeks | UML diagrams, database design, interface mockups |
| Implementation | 4 weeks | Actually building the mobile app, connecting APIs |
| Testing | 4 weeks | Unit tests, integration tests, system tests |
| Final Presentation | 2 weeks | Completing documentation, preparing our presentation |

Important Deadlines:

- End of January 2025: Finish first three chapters of documentation

- Mid-March 2025: Complete designing and building the system

- End of April 2025: Finish all testing

- May 2025: Final presentation and submit project

If this becomes a real application, we expect it could be used for at least 3 to 5 years with regular updates and maintenance.

9.0 Potential Risks

Technical Risks:

| Risk | How Likely | How Bad | How We Will Handle It |
| --- | --- | --- | --- |
| GPS not working accurately in some areas | Medium | Medium | Add option to enter address manually, use multiple ways to verify location |
| Chatbot does not understand what users are asking | Medium | Low | Let users skip the chatbot and choose services manually, keep training the chatbot to improve |
| Problems connecting different parts of the system | Low | Medium | Use well-documented APIs that have good instructions, give ourselves extra time for integration work |
| Security vulnerabilities in the system | Low | High | Follow security best practices we learned in class, do thorough security testing |

Business Risks:

| Risk | How Likely | How Bad | How We Will Handle It |
| --- | --- | --- | --- |
| Not enough technicians sign up to use the app | Medium | High | Offer benefits to early adopters, show them clearly how the app helps their business |
| Not enough customers download and use the app | Medium | High | Do market research first, run targeted marketing campaigns |
| Competition from other established platforms | Low | Medium | Focus on serving the local market better, make our app easier to use |
| Some technicians provide poor quality service | Medium | High | Verify technicians before approving them, use strong rating system, provide good customer support |

Project Risks:

| Risk | How Likely | How Bad | How We Will Handle It |
| --- | --- | --- | --- |
| We fall behind schedule | Medium | Medium | Use Agile so we can be flexible, check progress regularly in team meetings |
| Project scope gets bigger than planned | Medium | Medium | Define requirements clearly at the start, have a process to evaluate any changes |
| Team member cannot work due to other commitments | Low | Medium | Divide work fairly among team, have backup plans |
| We spend more money than budgeted | Low | Low | Track expenses regularly, focus on essential features first |

Operational Risks:

| Risk | How Likely | How Bad | How We Will Handle It |
| --- | --- | --- | --- |
| Server goes down and app stops working | Low | High | Use reliable hosting provider, have backup systems |
| Someone hacks the system and steals user data | Low | High | Use encryption, secure login, do regular security checks |
| Bad reviews damage the app's reputation | Medium | Medium | Provide responsive customer support, have process to resolve disputes |

Overall: The project has moderate risk, but we have thought through how to handle each potential problem. The biggest risk is whether enough customers and technicians will actually use the app once we launch it. However, our research shows there is a real need for this service, and we have designed features that should make people want to use it.

10.0 Exhibits

Exhibit A: Financial Summary Table

| What We Are Measuring | Amount |
| --- | --- |
| Initial investment to build the app | 2,000 JOD |
| Yearly operating costs | 12,000 JOD |
| Expected income in first year | 42,000 JOD |
| Expected profit in first year | 30,000 JOD |
| 3-year net present value | 126,500 JOD |
| 3-year return on investment | 7,850% |
| Time to recover initial investment | Less than 1 month |

Exhibit B: Project Timeline

Exhibit C: Market Analysis

| Market Information | Numbers |
| --- | --- |
| Population of Amman | Over 4 million people |
| People who own smartphones | More than 75% |
| Potential customers (households) | About 1.5 million |
| Qualified technicians in Amman | Approximately 5,000+ |
| Current competition | Limited - no comprehensive local platform exists |
| Potential for growth | High |